THE STATE UNIVERSITY OF ZANZIBAR (SUZA)

SCHOOL OF COMPUTING COMMUNICATION AND MEDIA STUDIES

DEPARTMENT OF COMPUTER SCIENCE

COURSE: CS2113 Software Development Project

TITLE: User Story

PROJECT NAME: PaintNova ColorLab System

PARTICIPANTS                                                                     REG NO

Amina Juma Hamad                                                            24BCS035

Sharifa Mohammed Ali                                                       24BCS007

Abdalla Horera Fadhil                                                         24BCS013

1. WORKER / OPERATOR

User Story #1

Title: Record Customer Paint Requirements

Story:

As a Worker, I want to record customer paint requirements so that the order can be reviewed and processed by the Financial Controller.

Priority: High

Sprint: 1

Story Points: 5

Acceptance Criteria

- Order is saved with status “Pending Approval”.

- Required fields (paint type, color, quantity) are validated.

- Order appears in Pending Approval list.

Tasks:

- Create Order entity class.

- Define fields: id, paintType, color, quantity, status, createdAt.

- Set default status = “Pending Approval”.

- Create OrderRepository.

- Implement OrderService for business logic.

- Create OrderController with POST endpoint.

Add validation for required fields INVEST Checklist:

| Criterion | Check |
| --- | --- |
| I – Independent | Yes |
| N – Negotiable | Yes |
| V – Valuable | Yes |
| E – Estimable | Yes |
| S – Small | Yes |
| T – Testable | Yes |

Task Breakdown:

| Task | Assigned to | Label | Status | Est. Hours |
| --- | --- | --- | --- | --- |
| - Create Order entity class. | Backend | Backend | To Do | 3 |
| Create Order Repository | Backend | Backend | To Do | 2 |
| Design order entry form | Frontend | Frontend | To Do | 4 |
| Add validation and save logic | Backend/Frontend | Backend/Frontend | To Do | 4 |

User Story #2

Title: View Paid Orders for Production

Story:

As a Worker, I want to view Paid orders so that I can begin paint mixing.

Priority: High

Sprint: 2

Story Points: 3

Acceptance Criteria:

- Only orders with status “Paid” are displayed.

- Order details are viewable.

Tasks:

- Create method to fetch orders by status = “Paid”.

- Add GET endpoint for paid orders.

- Implement role-based access check.

Add validation INVEST Checklist:

| Criterion | Check |
| --- | --- |
| I | Yes |
| N | Yes |
| V | Yes |
| E | Yes |
| S | Yes |
| T | Yes |

Task Breakdown:

| Task | Assigned to | Label | Status | Est. Hours |
| --- | --- | --- | --- | --- |
| Implement role-based access check. | Backend | Backend | To Do | 2 |
| Design Paid Orders list page. | Frontend | Frontend | To Do | 2 |
| Create method to fetch orders by status = “Paid”. | Backend | Backend | To Do | 3 |
| Add validation | Backend/Frontend | Backend/Frontend | To Do | 2 |

User Story #3

Title: Update Production Status

Story:

As a Worker, I want to mark orders as Completed after mixing.

Priority: High

Sprint: 2

Story Points: 4

Acceptance Criteria:

- Only Paid orders can be marked Completed.

- Completion time is recorded.

Tasks:

- Add “Completed” status

- Create updateStatus method in OrderService.

- Add PUT endpoint to update order status.

- Add validation to prevent invalid transitions.

Add validation INVEST Checklist:

| Criterion | Check |  |  |
| --- | --- | --- | --- |
| I | Yes |  |  |
| N | Yes |  |  |
| V | Yes |  |  |
| E | Yes |  |  |
| S | Yes |  |  |
| T | Yes |  |  |

Task Breakdown:

| Task | Assigned to | Label | Status | Est. Hours |
| --- | --- | --- | --- | --- |
| Create updateStatus method in OrderService. | Backend | Backend | To Do | 2 |
| Add “Mark as Completed” button. | Frontend | Frontend | To Do | 2 |
| Add PUT endpoint to update order status. | Backend | Backend | To Do | 3 |
| Add validation to prevent invalid transitions. | Backend/Frontend | Backend/Frontend | To Do | 2 |
| Add confirmation dialog. | Frontend | Frontend | To Do | 1 |
| Test status transition rules. | Frontend | Frontend | To Do | 2 |

User Story #4

Title: Update Inventory After Production

Story:

As a Worker, I want inventory to update automatically when mixing is completed.

Priority: High

Sprint: 2

Story Points: 4

Acceptance Criteria:

- Stock is reduced after completion.

- OUT transaction record is created.

- Stock cannot go negative.

- Update Product stock_quantity field.

Tasks:

- Create Inventory Transaction entity.

- Define fields: id, productId, transactionType (IN/OUT), quantity, date.

- Implement inventory deduction logic.

- Add stock validation method.

- Update Product stock_quantity field.

INVEST Checklist: All Yes Task Breakdown:

| Task | Assigned to | Label | Status | Est. Hours |
| --- | --- | --- | --- | --- |
| Create InventoryTransaction entity. | Backend | Backend | To Do | 2 |
| Implement inventory deduction logic. | Backend | Backend | To Do | 3 |
| Update Product stock_quantity field. | Backend | Backend | To Do | 2 |
| Display updated stock after completion | Frontend | Frontend | To Do | 2 |
| Test status update | Backend/Frontend | Backend/Frontend | To Do | 2 |

2. FINANCIAL CONTROLLER

User Story #1

Title: Review and Price Orders

Story:

As a Financial Controller, I want to review and assign prices to pending orders so that sales are calculated correctly and orders can proceed to approval.

Priority: Medium

Sprint: 1

Story Points: 5

Acceptance Criteria:

- Only “Pending Approval” orders can be priced.

- Price must be a positive number.

- Approved orders change status to “Approved”.

- Rejected orders change status to “Rejected”.

Tasks:

- Add price field to Order entity.

- Add approvalStatus logic.

- Implement approve/reject service method.

- Enforce valid state transition (Pending -> Approved/Rejected).

- Add validation for price (positive value).

Test quantity update INVEST Checklist: All Yes

Task Breakdown:

| Task | Assigned to | Label | Status | Est. Hours |
| --- | --- | --- | --- | --- |
| Add price field to Order entity. | Backend | Backend | To Do | 3 |
| Add approvalStatus logic. | Backend | Backend | To Do | 3 |
| Implement approve/reject service method. | Backend | Backend | To Do | 2 |
| Create order review page. | Frontend | Frontend | To Do | 2 |
| Add price input field. | Frontend | Frontend | To Do | 2 |
| Test price validation. | Backend/Frontend | Backend/Frontend | To Do | 2 |

User Story #2

Title: Record Payment Confirmation

Story:

As a Financial Controller, I want to record that a customer payment has been received so that the order can move to production.

Priority: High

Sprint: 2

Story Points: 4

Acceptance Criteria:

- Only “Approved” orders can be marked “Paid”.

- Payment date and amount are recorded.

- System does not process electronic payments.

Tasks:

- Add payment Date and paymentReference fields to Order.

- Implement confirmPayment method.

- Enforce Approved -> Paid transition.

- Add validation for state control.

INVEST Checklist: All Yes

Task Breakdown:

| Task | Assigned to | Label | Status | Est. Hours |
| --- | --- | --- | --- | --- |
| Add payment Date and payment Reference fields to Order. | Backend | Backend | To Do | 2 |
| Implement confirm Payment method | Backend | Backend | To Do | 2 |
| Add validation for state control. | Backend | Backend | To Do | 2 |
| Add Confirm Payment button. | Frontend | Frontend | To Do | 1 |
| Create payment confirmation form. | Frontend | Frontend | ToDo | 2 |
| Test payment state validation. | Backend/Frontend | Backend/Frontend | To Do | 3 |

User Story #3

Title: Record Financial Transactions

Story:

As a Financial Controller, I want to record sales, purchase, and salary transactions so that financial records remain accurate and complete.

Priority: High

Sprint: 2

Story Points: 3

Acceptance Criteria:

- Transaction type, amount, and date are required.

- Amount must be positive.

- Recorded transactions appear in reports.

Tasks:

- Create Financial Transaction entity.

- Define fields: id, type, amount, date, description.

- Create repository and service layer.

- Create POST endpoint for transaction entry.

INVEST Checklist: All Yes

Task Breakdown:

| Task | Assigned to | Label | Status | Est. Hours |
| --- | --- | --- | --- | --- |
| Create FinancialTransaction entity | Backend | Backend | To Do | 2 |
| Define fields: id, type, amount, date, description. | Backend | Backend | To Do | 2 |
| Create repository and service layer | Backend | Backend | To Do | 2 |
| Design financial transaction entry form. | Frontend | Frontend | To Do | 2 |
| Test transaction storage. | Backend/Frontend | Backend/Frontend | To Do | 2 |
| Test integration with reports. | Backend/Frontend | Backend/Frontend | To Do | 2 |

3. DIRECTOR

User Story #1

Title: Generate Sales and Financial Reports

Story:

As a Director, I want to generate sales and financial reports so that I can evaluate business performance and profitability.

Priority: Medium

Sprint: 3

Story Points: 5

Acceptance Criteria:

- Director selects report type and date range.

- System generates accurate summary data.

- If no data exists, system displays “No records found”.

Tasks:

- Implement aggregation queries for revenue and expenses.

- Implement profit/loss calculation logic.

- Create report service layer.

INVEST Checklist: All Yes Task Breakdown:

| Task | Assigned to | Label | Status | Est. Hours |
| --- | --- | --- | --- | --- |
| Implement aggregation queries for revenue and expenses. | Backend | Backend | To Do | 2 |
| Create report service layer. | Backend | Backend | To Do | 2 |
| Implement profit/loss calculation logic | Backend | Backend | To Do | 2 |
| Design report dashboard. | Frontend | Frontend | To Do | 2 |
| Add date range filter. | Frontend | Frontend | To Do | 2 |
| Add export functionality (PDF/CSV). | Frontend | Frontend | To Do | 2 |
| Validate financial calculation accuracy. | Backend/Frontend | Backend/Frontend | To Do | 2 |

User Story #2

Title: View Inventory Reports

Story:

As a Director, I want to view inventory reports so that I can plan procurement and prevent stock shortages.

Priority: Medium

Sprint: 3

Story Points: 4

Acceptance Criteria:

- System displays current stock levels.

- Low stock items are clearly highlighted.

- Inventory reflects all IN/OUT transactions accurately.

Tasks:

- Create inventory summary query.

- Implement low-stock detection logic.

Add sorting by date INVEST Checklist: All Yes

Task Breakdown:

| Task | Assigned to | Label | Status | Est. Hours |
| --- | --- | --- | --- | --- |
| Create inventory summary query | Backend | Backend | To Do | 3 |
| Implement low-stock detection logic | Backend | Backend | To Do | 3 |
| Design inventory report page. | Frontend | Frontend | To Do | 2 |
| Highlight low-stock items visually. | Frontend | Frontend | ToDo | 2 |
| Verify stock consistency with transaction records. | Backend/Frontend | Backend/Frontend | To Do | 2 |

User Story #3

Title: Manage User Accounts

Story:

As a Director (Administrator), I want to create, update, and deactivate user accounts so that system access is controlled securely.

Priority: High

Sprint: 1

Story Points: 4

Acceptance Criteria:

- Director can create, edit, and deactivate users.

- Each user has a defined role.

- Passwords are securely encrypted.

Tasks:

- Create User entity.

- Add role field.

- Implement password hashing logic.

- Create CRUD endpoints.

Add sorting by date INVEST Checklist: All Yes

Task Breakdown:

| Task | Assigned to | Label | Status | Est. Hours |
| --- | --- | --- | --- | --- |
| Create User entity | Backend | Backend | To Do | 2 |
| Add role field | Backend | Backend | To Do | 3 |
| Implement password hashing logic | Backend | Backend | To Do | 2 |
| Create CRUD endpoints | Backend | Backend | To Do | 2 |
| Design user management interface. | Frontend | Frontend | ToDo | 2 |
| Add role selection dropdown. | Frontend | Frontend | To Do | 2 |
| Test role-based access control. | Backend/ Frontend | Backend/Frontend | To Do | 1 |
| Test password encryption | Backend/ Frontend | Backend/ Frontend | To Do | 2 |